## Slide 1: Week- 10 Agile Roles and Ceremonies Dr. Bhuvan UNHELKAR IT Faculty, College Of Business; Office: C225; bunhelkar@sar.usf.edu; 941-359-4654

## Slide 2: Agenda
Three elements of Agile/Scrum:
  Roles, Ceremonies, Artifact
  We have studied some but here we formalize them
Summary & Consolidation

## Slide 3: Sub-Module Agile Project Elements
Roles, Ceremonies, Artifacts
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 4: Figure 5.13: Three Categories of Agile Elements
Artefacts
Roles
Ceremonies
Agile in
Development
Backlogs
Stories
Charts
Priorities
Estimates
…
Agile Coach
Product Owner
(SMEs)
Team Members
(Avatars)
Users
…
Standups
Reviews
Showcases
Iterations
Sprints
Prioritize
…

## Slide 5: Sub-Module In the Context of Agile Process
Positioning Roles, Ceremonies, Artifacts in an Agile Process
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 7: A typical Scrum Life Cycle (repeated from last week)

## Slide 8: Key Roles in Agile Scrum (We will use them for Agile Overall – “Pigs” Committed; “Chicken” Involved)
Product Owner
  Owns the Product as it gets developed; Hence is in charge of Product backlog
Scrum Master (Agile Coach)
  (May be understood as a Team Lead; although not exactly)
  Defines sprints/releases (and Iterations – together with the Iteration Manager, in large Projects)
  Facilitates, Leads, Fixes and is a Gatekeeper
  Has two major Responsibilities
    Protecting the team from outside disturbances
    Clearing the way by solving problems
Scrum Team
  Team members made up of Developers/Testers in Software Projects
  Together they Estimate Time and Effort for Backlog items
  Recommended Size is = 7 ± 2
Notes: While these are Scrum roles, they can be used in other non-software development projects as well.

## Slide 9: Additional Role - Stakeholders (that support the Agile project)
Stakeholders
  Project Sponsor – who is paying for the Project
  Customer – if it is an External project
  Vendor – who is providing input in the project or has a stake in the project
  Senior Managers / Executive – who also have an interest in the project
  End User representative
Stakeholders have a say in the Product Backlog

## Slide 10: Agile Artifacts
User Stories
  Basic Functional Requirement
Product Backlog
  Total list of product features
  Wish list
Sprint Backlogs
  Subset of product backlog items
  Work remaining on each task is tracked
Burn down Charts
  Depicts the DONE and outstanding Stories (functionality) in the Project

## Slide 11: Sub-Module Roles – Separating the Two!!
Project Roles versus User Roles
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 12: Project Roles versus User Roles
Example (Banking Domain):
  Project Role = Product Owner
  User (Actor) Role = Customer (having a Checking or Savings account)
Project Roles are internal to the Project
  Project Roles are creating the solution; they do NOT appear in the Solution
User Roles are Users (Actors)
  They Use the Solution; they may not be in the project yet the project is to produce a solution for their benefit

## Slide 13: Sub-Module Ceremonies / Events
Agile / Scrum
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar

## Slide 14: Scrum Events
Page 9 onwards in Scrum Guide
The Sprint
Sprint Planning
Daily Scrum
Sprint Review
Sprint Retrospective

## Slide 15: Sub-Module Challenges in Agile Projects
Chapter 3
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 16: Chapter 3
We now shift focus to Agile Project Challenges - for this, you need to go back to Chapter 3, Page 74 to 78. You should form an opinion as to whether you agree or disagree with some of these challenges.
Now move to Page 84 where the section "Project Management and Agile" starts. Read that entire section which finshes on Page 86 with the Sidebar.
Table 3.1 is helpful in not only identifying the Challenges but also hinting at NFRs

## Slide 17: Leadership is a vital Key to handling these challenges

## Slide 18: Sub-Module Agile Teams
Cross-Functional; Co-Located;
© MethodScience; Material drawn from The Art of Agile Practice (B. Unhelkar)

## Slide 20: Conclusions & Future Directions
We discussed…??
Do you see what we see?