## Slide 1: Week- 15 CAMS – Quality and Testing Dr. Bhuvan UNHELKAR IT Faculty, College Of Business; Office: C225; bunhelkar@sar.usf.edu; 941-359-4654

## Slide 2: Agenda
Composite Agile: Quality and Testing (Chapter 9)
  Quality Context – (Pages 315 – 322);
  Quality Techniques & Agile Practice – (Pages 329 – 336) but NOT Table 9.4
  Analyzing Risks in Testing (Pages 346 – 348)
"Agile job aids" (Selected Agile Practices).
  Study of Agile Practice No 12 – Continuous Testing
Summary & Consolidation

## Slide 3: Sub-Module Quality Context
Pages 315 - 322
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 4: Figure 9.1: Quality & CAMS: Management, Assurance and Control
Management
(Organization)
Assurance
(Process)
Testing
(Control)
ISTQB; Test Tools;
(Tactical)
Agile; Process-Maps; Estimations and Metrics
ISO9001; CMM-I
(Strategic, Holistic)
CAMS

## Slide 5: Strategic versus tactical aspects of quality
Quality
Management
Quality
Assurance
Quality
Control
Strategic
(project size and type issues)
Tactical
(unit versus acceptance test;
test beds, results, and other issues)
Process
issues

## Slide 6: Assurance versus Control
Quality Assurance
  Prevention of Errors
Quality Control
  Detection of Errors
Agile Practices are most helpful in Quality Assurance (Prevention)
  Continuous Testing also helps Prevention as Testing comes much earlier in an Agile process

## Slide 7: Table 9.1 : Quality Parameters
Correctness
Efficiency
Timeliness
Accuracy
Usability and
Effectiveness

## Slide 8: Sub-Module Quality Techniques & Agile Practice
(Pages 329 – 336) but NOT Table 9.4
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 9: Figure 9.4.: Applying Quality Techniques in Agile Projects
Walkthroughs
Inspections
Reviews
<- More Frequent ---- More Intense ->
Audits
Workshops
Interviews
Checklists
Quality Techniques & Agile
Showcases
Test harnesses
Standups

## Slide 10: Figure 9.5: Three types of Quality Checks: Syntax, Semantics and Aesthetics
Customer
Syntax:
Is the Rectangle Correct?
Or an Ellipse required?
Semantic:
Is Customer Implied?
Or meant an Account?
Aesthetic:
Is this Pleasing to Read? Complete? Going Left to Right?
A syntactically correct model would ensure that if a rectangle has to represent an artifact, then literally ‘no corners have been cut’
A semantically correct model would ensure that when a Customer has to be represented, it is indeed a Customer and not another Entity
An aesthetically sound model will strive for balance. The representation of the Customer will not be too big or too small, will be readable and changeable. Also, it will not represent too many elements

## Slide 11: Figure 9.6: Syntax, Semantics and Aesthetics verify and validate the Artifacts, Diagrams and Models (based on V&V of UML Models – John Wiley and Sons, 2006)
MODELS
(Showcase)
DIAGRAMS
(Walkthroughs)
ARTEFACTS
(User Stories; Classes; Testing)
(Bird’s Eye View)
(Standing View)
Syntax
Semantics
Aesthetics
Verification
Validation
(Ground-level View)

## Slide 12: Figure 9.7: Applying V&V in CAMS (XP specific)
Story
Cards
Prioritized
Stories
For
iteration
Pair
Programming
Small
Release
Updated
Release
Final
Release
Interviews,
Walkthroughs;
Semantics;
Feasibility Study Estimation, Workshops;
Interviews;
Reviews
Test Harnesses; Standups; Checklists; Simulation; Analysis, Walkthroughs and Inspections (Req, Design, Code), Testing; Test Evaluation
Integration
Testing
Audits, Reviews ;
Showcases;
Interviews;
Testing;
Audits, Walkthroughs and Reviews
Acceptance
Testing
Iteration
An XP
Lifecycle
V&V Techniques

## Slide 13: Sub-Module Analyzing Risks in Testing
Especially in Agile Projects
(Pages 346 – 348)
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar; drawn from The Art of Agile Practice

## Slide 14: Testing Risks (Page 347)
Limited experience of staff specific to the technology being tested
Lack of importance of models
Non-availability of suitable test environment
Discovery of major errors later in the project
Lack of insufficient test data
Irrelevant Hardware
Lack of User awareness
Insufficient prioritization of testing

## Slide 15: Sub-Module Agile Job Aids No.12 – Continuous Testing
And a Discussion Question
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar

## Slide 17: Conclusions & Future Directions
We discussed…??
Do you see what we see?