## Slide 1: PMA: Week-1 Introduction to Project Management; Introduction to Agile; Team Formation & Collaboration Dr. Bhuvan UNHELKAR Professor of Information Technology www.Unhelkar.com; Office: C225; bunhelkar@sar.usf.edu; 941-359-4654

## Slide 2: Agenda
The What and Why of Project Management
Project Management
  Frameworks and Lifecycles
Introducing Agile
Project Team Formation
Summary & Consolidation

## Slide 3: Project Management Institute: PMI® Intellectual Property Acknowledgement
Some Diagrams and Materials have used the Project Management Institute’s, A Guide to the Project Management Body of Knowledge (PMBOK® Guide) – Fifth Edition
  Project Management Institute, Inc., 2008
  PMBOK is a registered trademark of the Project Management Institute, Inc.
The PMI Registered Education Provider Logo is a registered mark of the Project Management Institute, Inc.
This material is currently used ONLY for academic purposes;
MethodScience earlier used this when it was a Registered Education Provider (R.E.P.) of the PMI

## Slide 4: Sub-Module Why do we Need Project Management?
Some Statistics and a Reasoning for the need for formal PM
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar

## Slide 5: What is a Project?
A set of Activities
  Has a Start and an End Date
  Has a goal/objective to achieve
Activities are broken down into Tasks
Each Task is assigned a Time and Cost

## Slide 7: Half the projects are late, over budget and don’t deliver the functionality they promise (Chaos Report)
There does appear to be any major improvement in project performance since 2002

## Slide 8: Errors and their Impact on Projects!
Sooner the Requirements are modelled and Analysed, better are the chances of improving project performance (more than 8 times!!)
Total Relative Cost | 
Does Cost | 7463
Should Cost | 866
Difference % | 862%

## Slide 9: A Short Exercise (Discussion on Project Management)
What is a Project?
__________________________________
Why should we “manage” a Project?
__________________________________
What are the advantages of tightly managing a Project?
__________________________________
What are the challenges when a Project is tightly controlled?
__________________________________

## Slide 10: Sub-Module Software (Development) Project Management Lifecycles
As Basis for Project Management Discipline and Frameworks
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar

## Slide 11: Figure 2.11: Overview of Project Lifecycles (also known as SDLC – Software Development Life Cycles)
Waterfall
Spiral
Iterative
Fountain
Iterative
Incremental
Incremental
Iterative – Incremental – Parallel
Agile
Agile
Agile
Agile
Agile
Agile
Planning Focus (Large
Projects)
Activity Focus (Small Projects)
CMM-I
Maturity Primarily Applies here
Practice Based

## Slide 12: Waterfall model
Analysis
Design
Implementation
Test
Maintenance
Requirements

## Slide 13: Waterfall model
Linear – PLANNED – approach to developing Software
From one phase to the next in a purely sequential manner
Design begins when and only when the requirements are fully completed
For simple systems – or systems with simple process for development
Not realistic for complex systems whose requirements are likely to CHANGE

## Slide 14
(after Boehm, 1986, 1988; Boehm and Belz, 1988)
PROTO
TYPE
R
A
RISK
ANALYSIS
PROTO
TYPE
PROTOTYPE
OPERATIONAL
PROTOTYPE
RQTS PLAN
LIFECYCLE
PLAN
CONCEPT
OF
OPERATION
RISK ANALYSIS
RISK ANALYSIS
EVALUATE ALTERNATIVES.
IDENTIFY, RESOLVE RISKS
SOFTWARE
RQTS
RQTS
VALIDATION
SOFTWARE
PRODUCT
DESIGN
DESIGN VALIDATION
AND VERIFICATION
DETAILED
DESIGN
DEVELOPMENT
PLAN
INTEGRATION
AND TEST
COMMITMENT
PARTITION
DETERMINE
OBJECTIVES,
ALTERNATIVES,
CONSTRAINTS
CUMULATIVE
COST
PROGRESS
THROUGH
STEPS
PLAN
NEXT PHASES
DEVELOP, VERIFY
NEXT-LEVEL
PRODUCT
UNIT
TEST
CODE
INTEGRATION
AND TEST
ACCEPTANCE
TEST
IMPLEMENT-
ATION
REVIEW
1
2
3
BENCHMARKS
MODELS
SIMULATIONS

## Slide 15: Spiral model
Top left quadrant (quadrant 1) : determine objectives of that phase, alternatives and constraints
Quadrant 2: identify and resolve risks
Quadrant 3: development and test
Finally (quadrant 4): plan the next iteration

## Slide 16: Iterations and increments
Itr 1
Itr 2
Itr 1
Itr 2
Itr 3
Itr 3
Increment 1
(Patient Package)
Increment 2
(Consulting Package)

## Slide 17: Typical Time and effort per iteration in an Iterative, Incremental, Parallel process
Initial
Major
Final
15%
60%
25%
Ongoing
The first iteration is rapid. It ensures that all participants get a feel for the project; it enables formal cost estimation (first attempt), project planning, and “Go/No Go” decision. Increments may also be decided in this iteration. Deliverables in this iteration relate to MOPS, and information from background space influences it.
This is the major iteration of the project; in large projects, this would be the major iteration in an increment. Most process-components are worked through in this iteration. Because of extensive work in the solution space, this iteration results in major component-based development. MOSS and corresponding implementation process-components are applied.
While polishing off the work completed in the major iteration, this iteration focuses on pilot testing and system launch.
Not an iteration in the normal sense. Domain-related activities and maintenance of the released system are ongoing activities here.

## Slide 18: Short Exercise
Describe a key difference between the Waterfall and Spiral SDLC : ______________________________________________________________________________________
What is an Iteration? How does it differ from an Increment? : ______________________________________________________________________________________

## Slide 19: Sub-Module Popular Project Management Frameworks
SFIA
PRINCE2
PMBOK
© MethodScience; Material Designed and Presented by Dr. B. Unhelkar

## Slide 20: Project Management Frameworks
PMBOK (PMI)
SFIA
Agile-Group
Prince2
Apply Formality to PM Skills
CAMS
(Composite Agile
Methods & Strategy)

## Slide 21: PRojects In Controlled Environments – Prince2

## Slide 22: PRojects In Controlled Environments – www.Prince2.com

## Slide 23: Alternative View: Major Phases of Prince2 – Review Page 12 of Agile In Practice
Starting Up a Project
Directing a Project
Initiating a Project
Controlling a Stage
Managing Product Delivery
Managing a Stage Boundary
Closing a Project
Each of the Prince 2 Phases have a Agile impact – as discussed in the Report
Notes: Prince-2 & PMBOK® good for Large Sized Projects. Size v/s Integration
Smaller sized Projects are easier to Manage
Large Projects are broken down into Smaller Projects for Management
This leads to need for Integration towards the end of multiple projects
Integration challenges need to be balanced with Size

## Slide 24: The SFIA-Based Project Management Framework
Information management IRMG
Information assurance INAS
Consultancy CNSL
Software development process improvement SPIM
Methods and tools METL
Portfolio management POMG
Programme management PGMG
Project management PRMG
Portfolio, programme and project support PROF
Resourcing RESC
Programming/software development PROG
IT management ITMG
Capacity management CPMG
Availability management AVMT
Service level management SLMO
Service acceptance SEAC
Change management CHMG
Release and deployment RELM
Applications support ASUP
Database administration DBAD
IT estate management DCMA
Procurement PROC
Supplier relationship management SURE
Contract management ITCM
7. Strategize; Inspire
6. Initiate, Influence
5. Ensure, Advise
4. Enable
3. Apply
2. Assist
1. Follow
Autonomy
Influence
Complexity
Supervision Level
Immediate, Organizational, Global
Routine versus Unexpected
Business Skills
Application
7 SFIA Levels
Core PM Skill Set (24 out of Total 96 SFIA Skill Sets)
Defining each Level (x 4)
Notes: Autonomy: Works under broad direction. Is fully accountable for own technical work and/or project/supervisory responsibilities. Receives assignments in the form of objectives. Establishes own milestones and team objectives, and delegates responsibilities. Work is often self-initiated.
Influence: Influences organisation, customers, suppliers and peers within industry on the contribution of own specialism. Has significant responsibility for the work of others and for the allocation of resources. Makes decisions which impact on the success of assigned projects i.e. results, deadlines and budget. Develops business relationships with customers.
Complexity: Performs a challenging range and variety of complex technical or professional work activities. Undertakes work which requires the application of fundamental principles in a wide and often unpredictable range of contexts. Understands the relationship between own specialism and wider customer/organisational requirements.
Business skills: Advises on the available standards, methods, tools and applications relevant to own specialism and can make correct choices from alternatives. Analyses, diagnoses, designs, plans, executes and evaluates work to time, cost and quality targets. Communicates effectively, formally and informally, with colleagues, subordinates and customers. Demonstrates leadership. Facilitates collaboration between stakeholders who have diverse objectives. Understands the relevance of own area of responsibility/specialism to the employing organisation. Takes customer requirements into account when making proposals. Takes initiative to keep skills up to date. Mentors more junior colleagues. Maintains an awareness of developments in the industry. Analyses requirements and advises on scope and options for operational improvement. Demonstrates creativity and innovation in applying solutions for the benefit of the customer.
BPRe Level 5
BUAN Level 5
REQM Level 5
BENM Level 5
BSMO Level 5
UNAN Level 5
QUAS Level 5
BURM Level 4
RLMT L4
USEV L5
PBMG L5
These are support levels.
BPTS Level 5
HFIN Level 5

## Slide 25: SFIA PM Skills
Information management IRMG
Consultancy CNSL
Software development process improvement SPIM
Methods and tools METL
Portfolio management POMG
Programme management PGMG
Project management PRMG
Portfolio, programme and project support PROF
Resourcing RESC
Programming/software development PROG
IT management ITMG
Capacity management CPMG
Availability management AVMT
Service level management SLMO
Service acceptance SEAC
Change management CHMG
Release and deployment RELM
Applications support ASUP
Database administration DBAD
IT estate management DCMA
Procurement PROC
Supplier relationship management SURE
Contract management ITCM
Information assurance INAS

## Slide 26: PMBOK and it’s Major Process-Groups

## Slide 27: Short Exercise
List one SPECIFIC and one GENERIC SFIA Skill that you Like. Write a sentence to explain why you like it. Repeat the same for one that you may not like:
_______________________________________
_______________________________________
_______________________________________
_______________________________________

## Slide 28: Sub-Module Introduction to Agile
As a Project Management Approach
© MethodScience; Material drawn from The Art of Agile Practice (B. Unhelkar)

## Slide 29
Agile can be considered as an umbrella term representing a suite of software development methodologies (or processes, as they are occasionally called).
These software development methodologies are lightweight in terms of their rigor, less focused on planning, relatively thin on documentation and primarily reliant on people and their interactions.

## Slide 30: What comprises Agile?
The Agile manifesto – which provides the fundamentals of agile methods
The Agile Values – that explain how the manifesto can be implemented through a culture and value system
The Agile Principles – that provide role-based guidance to in applying the agile manifesto and values in real projects
The Agile Practices – are execution of action that subscribe to the agile principles and are carried out by specific project roles

## Slide 31: Figure 2.1: Relating Agility to Business Stability
Business Architecture
Governance
Process Maturity
Pro-active Customer Management;
Compliance with Regulations
Business Intelligence
Rapid Decision Support
Creativity
Innovation
Collaborations
Lean
Stability
Agility
Rapid Development, Testing & Deployment
Agile Manifesto;
Principles; Values; Practices ;
(Trust, Collaboration)
IT Systems Migration
Formal SDLC
Requirements Modeling
Process Maturity (CMM)
Quality Processes ISO9001
Enterprise Architecture
SOA; Legacy Environment
Business
Software

## Slide 32: Key Points (Summary)
Project Management requires careful planning including:
  Scope; Time; Budget;
The popular Software Development Life Cycles (SDLCs) are:
  Waterfall
  Spiral
  Iterative and Incremental
The Iterative and Incremental Life cycle leads to Agility
Agile Methods are relevant to Organizations – beyond Software Development

## Slide 33: References
Textbook
  The Art of Agile Practice, (2012), CRC Press, USA.

## Slide 34
Discussion, Q & A, Workshop
Would you agree for a need to BALANCE the planned, formal SDLCs with Agility? Discuss with Examples from your Experiences / Readings;
Argue FOR the need to form Project Teams with well defined roles in order to Learn and Practice Project Management

## Slide 36: Sub-Module Project Team Formation
Cross-Functional; Co-Located;
© MethodScience; Material drawn from The Art of Agile Practice (B. Unhelkar)

## Slide 37: Introductions…
Name and Preferred Name
Your Background (Program, Courses completed etc.)
Career aspirations etc.
Something personal and unique
You cannot introduce the person who introduces you; hence please rotate the introductions around your team

## Slide 38: Team-Ace
A

## Slide 39: Team-Big
A

## Slide 40: Team-Cap
A

## Slide 41: Team-Don
A

## Slide 42: Team-Eat
A

## Slide 43: Team-Fun
A

## Slide 44: Team-Gem
A

## Slide 45: Team-Hat
A

## Slide 46: Conclusions & Future Directions
We discussed…??
Do you see what we see?

## Slide 48: Short Exercise –
Q 1: NPS stands for:
New Productivity System
Net Performance Score
New Promoter Score
Net Promoter Score
Q 2: Following is the best example of an MIS that you would use in managing the raw materials being supplied to a Auto manufacturer:
CRM
SCM
DSS
GIS

## Slide 49: Short Exercise – Compare ANY two of the Systems discussed from any ONE Role’s viewpoint: Role = ______
Type of MIS =
Type of MIS =
(a)
(b)
(c)

## Slide 50: Short Exercise –
Type
[A]
[B]
[C]
[D]
Type
[A]
[B]
[C]
[D]

## Slide 51: Short Exercise –
Type
[A]
[B]
[C]
[D]
Type
[A]
[B]
[C]
[D]

## Slide 52: Project Work (Group-based Case Analysis, Report & Presentation)
Created Report and PPT shells with your details
Fully understood and listed all the DATA needs of your case study
Remember: This DATA documentation and modeling is an iterative activity (so there will be updates as we proceed)
You will have included the various types of data and their EXAMPLES
Listing the key objectives of your MIS project
Modified your problem statement to reflect your thinking and assumptions
Created at least THREE outlines/descriptions of MIS relevant to your case study: ERP, CRM and SCM
Undertaken a short comparison (Table)
By now you will have…
In this week you will be…

## Slide 53: References
As discussed in the lecture

## Slide 54: Short Exercise-
How will you incorporate a community of ‘expectant mothers’ in the HR module of your MIS for a large Telecommunications company? _________________________________________________________________________________________________________________________________
What are the advantages and risks for forming e-Communities outside of your given Organization? ______________________________________________________________________________________

## Slide 55: Week-1 Introduction to Project Management; Introduction to Agile; Agile Manifesto; SDLCs; Team Formation & Collaboration ISM 6930 – 3 Credit Hours Special Topics (Agile Project Management - APM) Spring, 2018; Room: A205 (12:00pm to 2:45pm) Dr. Bhuvan UNHELKAR IT Faculty, College Of Business; Office: C225; bunhelkar@sar.usf.edu; 941-359-4654